Resources for the Blind – Inventory System

Software Quality Assurance Plan

Clarence Carillaga Pauline Gabrielle De Ocampo Phil Harvey Burgos

March 2015

Table of Contents

Project Team	3

Software Project Management Plan	3

Vision and Scope	3

Feasibility and Risk Analysis	4

Management Approach	5

Technical Approach	6

Requirements Document	9

The Logical Database Description (LDD)	9

The Requirements Document (SRD)	10

The Requirements Traceability Matrix (RTM)	10

Design Document	11

The Physical Database Description	11

The Software Design Document	12

Online Help	17

Data Areas	17

Optional Scenarios	18

Data Dictionary	19

Implementation Map	20

The Implementation Map	20

Test Plan	21

The Test Plan	21

Deployment Plan	22

Acceptance Plan	22

Installation & Acceptance	23

The Acceptance Configuration Plan	23

References (Hyperlinks)	24

# Project Team

| Name | Email |
| --- | --- |
| Clarence Carillaga | cccarillaga@student.apc.edu.ph |
| Pauline Gabrielle De Ocampo | aideocampo@student.apc.edu.ph |
| Phil Harvey Burgos | pdburgos@student.apc.edu.ph |

| Name | Position | Email |
| --- | --- | --- |
| Mr. Allan Cotecson | Professor | allanc@apc.edu.ph |

# Software Project Management Plan

## Vision and Scope

Vision
To be able to create an Inventory System that will monitor Resources For The Blind's daily transactions and provide a friendly interface for both sighted and visually-impaired.

Scope
Expected functions of the system:

Item Records

- Shows items

- Shows the product information (details about the product, such as, name, price, quantity, etc.)

- User can add, modify and delete product information

User Information

- Show customer information (personal details about the customer, such as, customer name, address, contact, etc.)

- Show supplier information (personal details about the supplier, such as, supplier name, address, contact, etc.)

- The user can add, modify, and delete customer information

- The user can add, modify, and delete supplier information

Order Records

- Show order to suppliers information (item name, quantity ordered, etc.)

- The admin can add, modify, and delete order information

- Generate a report based on annual orders

Purchase Records

- Show customers' purchases information (item name, amount, quantity ordered, etc.)

- The admin can add, modify, and delete order information

- Generate a report based on the annual transactions

The system will be both sighted and visually-impaired friendly. For the visually-impaired aspect, its interface will be manipulated by controls that will mostly be composed of tab keys, arrow keys and buttons with labels.

## Feasibility and Risk Analysis

| Feasibility Factor | Risk | Team Resolutions |
| --- | --- | --- |
| Technological and System Feasibility | - Absence / Availability of tools - Competence of the team | - The team will be using an open-source framework: Yii. To be more knowledgeable, there are also available manuals regarding it. For the hardware, members have desktops and laptops for development, and smart phones which are ready to use for android. - The team will be using their learning prowess with regard to programming (PHP) and other skills they acquired from their PBL subjects. |
| Economic Feasibility | - Cost of tools to be used | - The team will be using an open-sourced framework and their own hardware devices. |
| Operational Feasibility | - End-users acceptance of the system | - The team will make sure that the system will conform to the requirements of client; necessary documentation will be required. |
| Schedule Feasibility | - Short project duration | - The team will follow a schedule in order to fulfill all requirements gathering, development and testing tasks within 10 weeks. |

## Management Approach

The development methodology to be used for the project is the Agile Method, in which series of testing will transpire as the development progress.

Photo Source:http://www.streamlync.com

The team will have weekly team meetings and accomplish the following:

- Weekly Project Status Report

- Weekly Individual Accomplishment Reports

- Documentation

Roles and Responsibilities:

| Name | Role | Responsibilities |
| --- | --- | --- |
| Clarence Carillaga | Project Manager | - Manages and leads the team - Monitors project progress and performance |
| Pauline Gabrielle De Ocampo | Database Administrator / Project Analyst | - Documents and analyzes project requirements - Designs database structure - Prepares test plans |
| Phil Harvey Burgos | Developer | - Handles the programming requirements - Manages and designs the system |

## Technical Approach

- Web Server: Apache

- Database Server: MySQL

- Programming Languages: PHP, HTML, CSS, Java

- Programming Tools: Yii Framework, Android SDK

- Design Tools: Adobe Photoshop

- Documentation Tools: Microsoft Office, Pencil Tool, yEd Graph Editor, MySQL Workbench

USE CASE

User Login

User Information

Item Records

Order Records

Purchase Records

# Requirements Document

## The Logical Database Description (LDD)

## The Requirements Document (SRD)

Sales Coordinator (Admin):

- Can view, add, edit, and delete the product information (This information consists of item name, item quantity, item price, etc.)

- Can view, add, edit, and delete the customer information (This information consists of customer name, customer address, customer contact, etc.)

- Can view, add, edit, and delete the supplier information (This information consists of supplier name, supplier address, supplier contact, etc.)

- Can view, add, edit, and delete the order information (This information consists of item name, quantity ordered, etc.)

- Can view, add, edit, and delete the purchase information (This information consists of item name, customer name, number of items purchased, etc.)

- Can generate a report based on the annual transactions

- Can generate a report based on the annual orders

## The Requirements Traceability Matrix (RTM)

# Design Document

## The Physical Database Description

## The Software Design Document

# Online Help

## Data Areas

| Modules | Features | Functions |
| --- | --- | --- |
| Product Inventory | - Product Information | - View product information - Add product information - Update product product information - Delete product information |
| User Information | - Customer Information - Contact Person Information - Supplier Information | - View Customer information - Add Customer information - Update Customer information - Delete Customer information - View Contact Person information - Add Contact Person information - Update Contact Person information - Delete Contact Person information - View Supplier information - Add Supplier information - Update Supplier information - Delete Supplier information |
| Transactions | - Report Generation | - Shows annual transactions - Generate annual transactions report |

## Optional Scenarios

Product Information (Product Inventory)

- How can I view the whole product information individually, without clicking on the Manage Product Inventory button?

- How can I update the product information individually, without clicking on the Manage Product Inventory button?

- How can I delete the product information individually, without clicking on the Manage Product Inventory button?

All of these functions can be done easily by clicking on the Product ID link in the table.

Customer Information (User Information)

- How can I view the whole customer information individually, without clicking on the Manage Customers button?

- How can I update the customer information individually, without clicking on the Manage Customers button?

- How can I delete the customer information individually, without clicking on the Manage Customers button?

All of these functions can be done easily by clicking on the Customer name link in the table.

Contact Persons Information (User Information)

- How can I view the whole contact person information individually, without clicking on the Manage Contact Persons button?

- How can I update the contact person information individually, without clicking on the Manage Contact Persons button?

- How can I delete the contact person information individually, without clicking on the Manage Contact Persons button?

All of these functions can be done easily by clicking on the Contact Person name link in the table.

Supplier Information (User Information)

- How can I view the whole supplier information individually, without clicking on the Manage Suppliers button?

- How can I update the supplier information individually, without clicking on the Manage Suppliers button?

- How can I delete the supplier information individually, without clicking on the Manage Suppliers button?

All of these functions can be done easily by clicking on the Supplier name link in the table.

## Data Dictionary

# Implementation Map

## The Implementation Map

Schedule

Gantt Chart

# Test Plan

## The Test Plan

See attached documents for Test Plan, Test Cases & Test Results (Appendices & Hyperlinks).

# Deployment Plan

# Acceptance Plan

| Deliverables | Description | Review Method | Reviewers | Start Date | End Date |
| --- | --- | --- | --- | --- | --- |
| Software Management Plan | This includes the Vision, Scope, Feasibility and Risk Analysis, Management and Technical Approach of the project | Static Testing | Quality Assurance Group | February 12, 2015 | February 16, 2015 |
| Requirements Document | This includes the Logical Database Description, the Requirements Document and the Requirements Traceability Matrix | Static Testing | Quality Assurance Group | February 12, 2015 | February 16, 2015 |
| Design Document | This includes the Physical Database Description, the Software Design Document and the Requirements Traceability Report | Static Testing | Quality Assurance Group | February 12, 2015 | February 16, 2015 |
| Test Plan | The Test Plan of the project | Static Testing | Quality Assurance Group | March 12, 2015 | March 16, 2015 |
| Test Cases | The Test Cases of the project | Static Testing | Quality Assurance Group | March 12, 2015 | March 16, 2015 |
| RBI - Inventory System | The web application of the Resources for the Blind - Inventory System | Dynamic Testing | Quality Assurance Group | March 30, 2015 | March 30, 2015 |

# Installation & Acceptance

## The Acceptance Configuration Plan

Installation Plan

- The Installation of the Inventory System will be done via Hosted and Localhost.

- For Hosted, the Inventory System will be hosted online on a dedicated server.

- For Localhost, all the files and requirements will be set up and configured on (a) specific terminal(s) in order that the Inventory System will be accessed.

- The database must be configured if it will be installed via Localhost.

- All other necessary requirements must also be configured upon installation of the Inventory System.

Configuration Plan

- A database wherein all the user information (customers and suppliers), product records, order records and purchases records can be stored.

- The Inventory System can display all records stored (all modules).

- The admin can add, modify, and delete records and its information (all modules).

- The User Interface should be accessible for both sighted and visually-impaired personnel.

- A user manual along with the Online Help of the system should be provided.

# References (Hyperlinks)

What is Feasibility Study? Types of Feasibility. Explain Feasibility Study Process

How To Create A Requirements Traceability Matrix

Implementation Road Map

Deployment Project

QUALITY Moodle: Test Plan Outline

Software Test Plan Template