**Introduction**

Individual Weekly Status Report from February 16-21, 2015.

**Details**

**Name:** Phil Harvey Burgos  
  
**A. Tasks Accomplished**  
- Created Database Structure  
- Helped out with UI Design (button designs, view site, placing of images)

**B. Problems Encountered**  
- Database structure failed to fit design because of foreign keys  
- Coding problems  
- Client meeting cancelled

**C. Possible Solutions**  
- Re-structure DB design  
- Alternative: PHP code from HTML, then switched back to HTML code for images (coding)  
- Email client again, coordinate with the whole group

**D. Next Steps to Accomplish**  
- Re-structure DB Design  
- Help out with UI Revision  
- Have a meeting with Sir Allan  
- Email client  
- Research more about Yii2.0 for extension and other function (Generate Pdf)